**Project Background and Objectives:**

**Medical tourism** refers to people traveling to a country other than their own to obtain medical treatment. In the past this usually referred to those who traveled from less-developed countries to major medical centers in highly developed countries for treatment unavailable at home. In **Swasthya Bandhav**, where medical healthcare is not a luxury but a basic right that can be easily achieved by everyone.

**Scope and Requirements:**

**Phase 1:**

1. **HTML Design**
   1. **Header section**
   2. **Home page**
      1. **Consist of banner ( with carousal or something like) and inside each banner there should be an image icon, clicking on that icon a video will pop up.**
      2. **A search option consist of specialty, location and procedure**
      3. **Medical treatment category with image and title ( with slider )**
      4. **Medical treatment facility by specialty ( like Chest, Cardiology, Neurology etc ) with image and name.( with slider )**
      5. **Travel and accommodation list with image and short text**
      6. **Success stories with individual image and short text**
   3. **Footer section**
   4. **Contact us page**
   5. **About us page**
2. **Admin Panel section**
   1. **Admin Login and forget password**
   2. **Admin profile section**
   3. **State and Country management**
   4. **Location management**
   5. **Language capabilities management**
   6. **Procedure/specialities management**
   7. **Medical treatment management**
   8. **Medical treatment category management (if category exist)**
   9. **Accommodation list management**
   10. **Success stories management**
   11. **Site settings management**

**Client proposal requirement**

**Time required**

**Phase 2:**

1. **Banner management**
2. **Banner’s video mangement**
3. **CMS Pages ( HTML And Functionality )**
4. **FAQ Listing Page ( HTML And Functionality )**
   1. **Accordion FAQ with category**
5. **FAQ category management from admin panel**
6. **FAQ management from admin panel**

**Client proposal requirement**

**Time required**

**Phase 3:**

1. **Patient registration, login and profile page HTML page**
2. **Functionalists of patient registration, login and profile page.**
3. **Success story section for patient ( HTML And Functionality )**

**Client proposal requirement**

**Time required**

**Phase 4:**

1. **Success stories listing page ( HTML And Functionality )**
2. **Individual success story page ( HTML And Functionality )**
3. **News management ( Frontend and backend )**
4. **Press Release Management ( Frontend and Backend)**
5. **Event Management ( Frontend and Backend)**

**Client proposal requirement**

**Time required**

**Phase 5:**

1. **Medical Provider Settings Management**
   1. **Provider Accomodation Types Management from Admin Panel.**
   2. **Payment Type Management(Cash,Card) from Admin Panel.**
   3. **Accrediatation Management from Admin Panel.**

**Client proposal requirement**

**Time required**

**Phase 6:**

1. **Medical Provider Management**
   1. **Provider Category manage from Admin Panel.**
   2. **Provider details**
      1. **Name**
      2. **Email**
      3. **Phone**
      4. **Website**
      5. **Address**
      6. **Image**
      7. **About**
      8. **Facilities and services**
      9. **Connectivity**
      10. **Hotels near by**
      11. **Specialty**
      12. **Doctor List**
      13. **Local Outing**
      14. **Photo Gallery**
      15. **Video Gallery**
      16. **Accreditation**

**C)Speciality Add**

**Client proposal requirement**

**Time required**

**Phase 7:**

1. **Medical Provider Search Page in front end ( HTML And Functionality )**
2. **Medical Provider Details page ( HTML And Functionality )**

**Client proposal requirement**

**Time required**